IT4010 RESEARCH PROJECT — INDIVIDUAL LOGBOOK

| Project ID : | J26-CS-330 |
| --- | --- |
| Student Name : | H.M.S.H. Wijerathna |
| Registration No : | IT23306936 |
| Component : | Safety-Constrained Adaptive SDN Mitigation and Monitoring System for IoMT Networks |
| Module : | IT4010 Research Project |
| Supervisors : | Mr. Kanishka Yapa (Internal Supervisor) ¦ Dr. Chathura (External Supervisor / IoMT Expert) |

Fortnight 1 (01/09/2026 – 14/09/2026) : Architecture Formulation, Clinical Constraints & Invariants

| Date | Task / Technical Milestone / Supervisor Interactions |
| --- | --- |
| 01/09/2026 | Initial research kick-off: Formulated scope for individual component: Safety-Constrained Adaptive SDN Mitigation and Monitoring for IoMT networks. |
| 02/09/2026 | Meeting with Internal Supervisor Mr. Kanishka Yapa: Discussed project boundary, decoupling mitigation from ML detection, and confirmed focus on OpenFlow 1.3 meters. |
| 03/09/2026 | Studied research literature on IoMT security, CICIoMT2024 dataset, and identified that traditional static firewall drop rules cause collateral loss on medical telemetry. |
| 04/09/2026 | Drafted initial component specifications, functional requirements (FR1-FR10), and established zero-drop safety objectives for clinical patient vitals. |
| 05/09/2026 | Defined component interaction architecture: Decoupled REST API to ingest alerts from upstream detectors (DoS, Recon, MITM) without hard dependencies. |
| 08/09/2026 | Consultation meeting with External Supervisor Dr. Chathura: Discussed IoMT medical device characteristics (ECG, infusion pumps, patient monitors), continuous UDP streaming parameters (100 Kbit/s, 1000-byte packets), and strict clinical latency/loss thresholds in hospital ICUs. |
| 09/09/2026 | Designed Service Criticality Registry (configs/services_v2.json) categorizing ECG_Monitoring (UDP 5202) as critical and background hospital data (UDP 5201) as non-critical. |
| 10/09/2026 | Designed 5-stage adaptive mitigation pipeline: [Alert Ingestion] -> [Schema Validation & Criticality Lookup] -> [OpenFlow Meter Rate-Limiting] -> [Periodic QoS Telemetry Monitoring] -> [Adaptive Reassessment & Safe Cleanup]. |
| 11/09/2026 | Designed safety-constrained policy rules: Implemented strict check that critical services (port 5202) can NEVER be assigned a DROP rule under any circumstances. |
| 12/09/2026 | Researched OpenFlow 1.3 meter table mechanics: Identified that meter drop bands throttle excess packets at switch ingress, relieving bottleneck queues without port shutdown. |
| 14/09/2026 | Formulated mathematical QoS evaluation thresholds: Target Throughput >= 90 Kbit/s, Maximum Packet Loss <= 1.0%, ICMP RTT Latency <= 5 ms. |

| Supervisor Comments & Progress Review: "Component formulation is sound. Safety-first constraint separating critical ECG flows from background traffic is well-conceived. Proceed with schema validation and meter prototypes." |  |
| --- | --- |
| Supervisor Name: Mr. Kanishka Yapa Signature: __________________________ | Date: 14/09/2026 Status: Verified & Approved |

Fortnight 2 (15/09/2026 – 28/09/2026) : API Gatekeeper, Schema Contracts & Baseline Diagnostic Tools

| Date | Task / Technical Milestone / Supervisor Interactions |
| --- | --- |
| 15/09/2026 | Implemented REST Alert Receiver API (alert_api_v2.py) with Flask to ingest DoS, Reconnaissance, and MITM threat alerts. |
| 16/09/2026 | Implemented RFC-compliant schema validation (alert_validation_v2.py) enforcing HTTP 415 (JSON required), HTTP 413 (max 64 KB payload), and HTTP 400 (strict IPv4, ISO timestamp, confidence 0.0-1.0). |
| 17/09/2026 | Hardened API with thread-safe in-flight request locking and bounded FIFO seen-cache (10,000 capacity) returning HTTP 409 Conflict on duplicate alert_ids. |
| 18/09/2026 | Defined inter-component telemetry and alert contract schemas (controller_detector_interfaces.py) ensuring plug-and-play compatibility with upstream group detectors. |
| 21/09/2026 | Built baseline network telemetry reader (qos_reader.py) and basic socket-level QoS demonstration (network_qos_demo.py). |
| 22/09/2026 | Discussion with External Supervisor Dr. Chathura: Reviewed IoMT packet transmission dynamics. Dr. Chathura emphasized that clinical telemetry must not suffer buffer bloat or delayed alarms during sudden hospital network congestion. |
| 24/09/2026 | Constructed initial test scripts (low_load_control_demo.py) confirming that in absence of congestion, sensor and background UDP traffic deliver 100% of packets with 0% loss. |
| 25/09/2026 | Implemented baseline congested traffic evaluation (congested_qos_demo.py): Under 5 Mbit/s load over 2 Mbit/s bottleneck, sensor delivery collapses to 22.85 Kbit/s with 77% packet loss. |
| 26/09/2026 | Constructed static blocking comparison script (static_comparison_demo.py): Confirmed that traditional port drop rules cause 100% loss for legitimate telemetry sharing the port. |
| 28/09/2026 | Wrote initial unit tests for alert validation (18 tests passing) verifying HTTP status codes and malformed payload rejections. |

| Supervisor Comments & Progress Review: "Alert schema validation and duplicate protection logic verified. Consultation with Dr. Chathura regarding ECG data integrity reflects good domain grounding. Proceed to OVS enforcement implementation." |  |
| --- | --- |
| Supervisor Name: Mr. Kanishka Yapa Signature: __________________________ | Date: 28/09/2026 Status: Verified & Approved |

Fortnight 3 (29/09/2026 – 12/10/2026) : OpenFlow 1.3 Meters, Rolling Windows, Delay Reader & iperf3

| Date | Task / Technical Milestone / Supervisor Interactions |
| --- | --- |
| 29/09/2026 | Set up local Open vSwitch (OVS 2.17+) datapath and verified OpenFlow 1.3 meter table support (`ovs-ofctl -O OpenFlow13 add-meter`). |
| 30/09/2026 | Implemented ovs_enforcement_v2.py (OVSEnforcer): Automated creation of meter bands (`kbps, band=type=drop, rate=1000`) and associated flow rules with 64-bit random cookies. |
| 02/10/2026 | Executed diagnostic comparison (diagnostic_comparison_demo.py): OpenFlow meter rate-limiting successfully protected sensor telemetry (100.72 Kbit/s, 0% loss) while throttling background load to 1000 Kbit/s. |
| 03/10/2026 | Established strict packet accounting proof: Sent 19,112 = Meter drops 15,025 + Queue drops 106 + Delivered 3,981. Zero unaccounted packets. |
| 05/10/2026 | Integrated iperf3 3.18 generator with Linux Traffic Control (tc HTB/netem) to create an authentic, paced 2 Mbit/s bottleneck queue. |
| 06/10/2026 | Meeting with External Supervisor Dr. Chathura: Presented preliminary meter test results. Dr. Chathura recommended monitoring round-trip latency (RTT) alongside throughput and loss, and advised that clinical jitter should remain under 10 ms. |
| 07/10/2026 | Developed PeriodicDelayMonitor (delay_reader_v2.py): Implemented continuous ICMP RTT ping sampling using half-open time windowing [window_start, window_end). |
| 08/10/2026 | Established fail-closed telemetry principle: Missing or uncollected delay/loss metrics are recorded strictly as `null` rather than defaulting to zero, preventing false clinical alarms. |
| 09/10/2026 | Developed rolling QoS windowing engine (qos_window_v2.py): Aggregates five 2-second receiver intervals into a stable 10-second rolling window (duration >= 9.9s). |
| 10/10/2026 | Implemented mathematically rigorous packet-count loss aggregation (Equation: Total Lost / Total Sent * 100%) rather than arithmetic percentage averaging. |
| 11/10/2026 | Implemented dynamic step-down reassessment logic in mitigation_policy_v2.py: If post-mitigation sensor loss exceeds 1.0%, meter rate adjusts from 1000 Kbit/s to 500 Kbit/s. |
| 12/10/2026 | Enforced bounded adjustment invariant: Policy allows exactly ONE rate adjustment to prevent cascading step-downs to 0 Kbit/s during temporary network glitches. |

| Supervisor Comments & Progress Review: "OpenFlow meter rate-limiting results are impressive (0% sensor loss vs 77% baseline). Packet conservation identity rigorously proves datapath accountability. Continue with automated lifecycle verification." |  |
| --- | --- |
| Supervisor Name: Mr. Kanishka Yapa Signature: __________________________ | Date: 12/10/2026 Status: Verified & Approved |

Fortnight 4 (13/10/2026 – 22/10/2026) : Lifecycle Cleanup Gate, Latin-Square Runner, 3D Dashboard & Final Viva Readiness

| Date | Task / Technical Milestone / Supervisor Interactions |
| --- | --- |
| 13/10/2026 | Developed rule_lifecycle_v2.py (CleanupGate): Formulated state machine requiring two consecutive stable post-threat 10s windows (Throughput >= 90k, Loss <= 1%) before rule deletion. |
| 14/10/2026 | Implemented transition window invalidation: Automatically purges Window 2 and Window 4 from policy decisions to prevent transient buffer drainage from skewing metrics. |
| 15/10/2026 | Updated flow rule lease to hard_timeout=300s across all enforcers, proving that rule eviction at t=60s is executed by the algorithmic CleanupGate rather than timeout expiry. |
| 16/10/2026 | Built automated controlled lifecycle verification suite (controlled_lifecycle_test.py) with isolated Mininet topology (topology_profile.py) and canary cookie validation. |
| 17/10/2026 | Built 3-host Latin-Square comparison runner (comparison_runner.py): Scheduled full 6-permutation counterbalanced tests across Baseline, Static, and Adaptive policies to eliminate test-order bias. |
| 18/10/2026 | Completed formal multi-component telemetry contract (telemetry_contract.py) and JSON schema specification (TELEMETRY_SCHEMA.md) version 2.0. |
| 19/10/2026 | Demonstration meeting with External Supervisor Dr. Chathura: Showcased live telemetry streaming and clinical safety constraints under simulated attack bursts. Dr. Chathura commended the zero-loss protection for ECG telemetry and confirmed its clinical feasibility. |
| 20/10/2026 | Built full-stack clinical dashboard server (dashboard_server.py) with Server-Sent Events (SSE) live telemetry streaming, token authentication, and path traversal protection. |
| 21/10/2026 | Developed interactive web UI (templates/index.html, static/css/dashboard.css, static/js/dashboard.js) with Three.js 3D hospital SDN topology visualizer and emergency kill-switch. |
| 21/10/2026 | Authored 10-point dashboard integrity acceptance test suite (tests/test_dashboard_integrity.py) bringing total passing test suite to 131 automated unit tests. |
| 22/10/2026 | Meeting with Internal Supervisor Mr. Kanishka Yapa: Conducted final project inspection, verified Requirements Matrix (FR1-FR10), Runbook, and completed Viva Voce defense preparation. |

| Supervisor Comments & Progress Review: "All 10 functional requirements (FR1-FR10) fulfilled. 131 unit tests passing. Latin-Square counterbalanced comparison eliminates experimental bias. System ready for final examination." |  |
| --- | --- |
| Supervisor Name: Mr. Kanishka Yapa Signature: __________________________ | Date: 22/10/2026 Status: Verified & Approved |

FINAL SUPERVISORY SIGN-OFF & MODULE COMPLETION

| Internal Supervisor Certification: I hereby certify that the individual research component titled 'Safety-Constrained Adaptive SDN Mitigation and Monitoring System for IoMT Networks' has been completed satisfactorily by H.M.S.H. Wijerathna (IT23306936) under regular supervision. Signature: _______________________ Mr. Kanishka Yapa Date: 22/10/2026 | External Supervisor / IoMT Expert Review: I confirm that the student consulted on IoMT healthcare constraints, zero-loss safety invariants for continuous clinical ECG telemetry, and clinical dashboard design. The research demonstrates high domain validity. Signature: _______________________ Dr. Chathura Date: 22/10/2026 |
| --- | --- |